RIPHAH INTERNATIONAL UNIVERSITY

Faculty of Computing

FINAL YEAR PROJECT PROPOSAL & PLAN

Mudabbir – Facilitating Subject Specific Study of Quran-ul-Hakeem using GenAI

Project Team

| Full Name of Students | SAP Id | Program | Contact Number | Email Address |
| --- | --- | --- | --- | --- |
| Zain Ali | 57113 | BSCS | 03266295094 | 57113@students.riphah.edu.pk |
| Ehtisham Hussain | 56305 | BSCS | 03165366937 | 56305@students.riphah.edu.pk |
| Waleed Ahmed | 56336 | BSCS | 03125494970 | 56336@students.riphah.edu.pk |

Project Supervisor

Dr Muhammad Sajid Qureshi

(Assistant Professor)

Mudabbir – Facilitating Subject Specific Study of Quran-ul-Hakeem using GenAI

Change Record

| Author(s) | Version | Date | Notes | Supervisor’s Signature |
| --- | --- | --- | --- | --- |
|  | 1.0 |  | Original Draft |  |
| Zain Ali | 2.0 |  | Changes based on feedback from faculty (Sir. Mubariz Rehman): - Refined the project concept, problem definition, objectives, and scope in consultation with the supervisor to ensure alignment with the proposed solution. - Structured the project scope into five key modules: User Experience, Backend & Access Control, Content & Micro-Credentials, Data Ingestion, and AI Services. |  |
| Ehtisham Hussain | 2.1 |  | Changes based on feedback from faculty (Sir. Usman Karim): - Defined the AI architecture for Mudabbir, including LLM-based summarization and assessment generation using embeddings, with Quran.com API data and approved Tafseer resources as knowledge sources. - Integrated Retrieval-Augmented Generation (RAG), source citations (Surah: Ayah and Tafseer references), and Scholar review/approval workflows to ensure accuracy, traceability, and reduced hallucinations in AI-generated summaries and Khutbahs. |  |
| Waleed Ahmed | 2.2 |  | Changes based on feedback from faculty (Sir. Usman Sharif): - Refined the problem statement and proposed solution in consultation with the supervisor to ensure clarity, consistency, and alignment with the project presentation. - Finalized and documented the project scope, including key functionalities, user roles (Guest, Learner, Scholar), and system boundaries. |  |

Project Proposal

Project Title: Mudabbir: Facilitating subject specific study of Quran-ul-Hakeem using GenAI

# Opportunity & Stakeholders:

The Holy Qur’an is the central text of nearly two billion Muslims worldwide, with growing interest in understanding it through specific topics. Learners need reliable ways to explore subjects such as patience, justice, family, and charity through relevant verses and Tafseer. Scholars and preachers need dependable tools for preparing lessons, assessments, Khutbahs, and Daras. AI enables semantic search, summarization, and content generation, but general-purpose AI can produce inaccurate or fabricated information. In a religious context, such hallucinations and misattributed interpretations are unacceptable. Mudabbir addresses this need by combining authentic Quranic data with controlled, source-grounded AI. Its main stakeholders are Learners, Guest Users, and Scholars, along with Islamic educational institutions and researchers.

Existing System/ Description of the Current Situation:

Existing solutions can be grouped into three categories, each with important limitations. Quran reading apps such as Islam 360 provide Arabic text, translations, and Tafseer, but mainly rely on keyword-based search and lack AI summaries, topic-based assessments, and structured learning paths. General-purpose AI chatbots can answer Quran-related questions and generate sermons, but may produce incorrect references, misquoted translations, or unsupported interpretations. Online Islamic courses are often separate from Quran reading platforms and rarely provide short micro-credential courses with certificates. Preachers also manually collect verses, Tafseer, and themes when preparing Khutbahs. To our knowledge, no single platform combines authentic Quranic data, semantic subject search, AI summaries, AI assessments, grounded Khutbah generation, and scholar-managed micro-credential courses across both web and mobile.

Problem Statement:

Quran learners lack a reliable platform for subject-specific study and understanding. Existing apps mainly use keyword search, often missing relevant verses expressed in different words. They also lack concise, source-based summaries, automated assessments, and structured micro-credential courses. Scholars and preachers spend significant time preparing Khutbahs, while general AI tools may generate inaccurate content. Mudabbir addresses these challenges through semantic search, relevant verse retrieval, AI summaries, assessments, courses, and source-grounded AI content generation.

## Proposed Solution:

Mudabbir is an AI-powered Quran learning platform delivered as a mobile application and a web portal, and it supports three types of users: Guest User, Learner and Scholar. The Arabic text, translations and Tafseer are obtained once from the Quran.com API, stored in the Mudabbir backend database, and served from there on every request, which improves speed, reliability and control over the content. Guests can read the Quran with translation and Tafseer. Registered Learners can additionally search the Quran by subject, where every verse receives a well-defined relevance score for the subject and an AI-generated summary explains what they say about the topic, attempt AI-generated assessments based on the searched topic, bookmark verses and enroll in micro-credential courses to earn certificates. Scholars act as the administrators of the platform: after verifying from authentic scholars ayats will be ranked based on the relevance to that specific topic and use the Khutbah generation module. Khutbah generation chatbot uses Retrieval-Augmented Generation (RAG) architecture, in which the language model is restricted to passages retrieved from the verified Quran, translation and Tafseer database and every output carries its source references, so that hallucination is minimized.

Scope of the Project:

Module 1: Cross-Platform User Experience

A Mobile App and Web Portal on one backend, with a role-based dashboard for Guest Users, Learners and Scholars. The Web Portal also hosts the Scholar admin screens.

Module 2: Secure Backend Services and Role-Based Access

The Backend / API Server handles all requests, applies business logic and coordinates the other modules, with login, sign-up and role-based access. Guests read the Quran with translation and Tafseer, Learners use search, summaries, assessments and courses, and Scholars act as administrators.

Module 3: Quranic Content and Micro-Credential Learning Management

A Quran reader (Arabic, translation, Tafseer, bookmarks) and Micro-credential Courses with enrollment and certificates. The Admin Panel lets Scholars manage courses and content and review AI-generated material.

Module 4: Knowledge Data Management and Ingestion Pipeline

The Database stores Quran text, translations, Tafseer, accounts, courses and progress. A one-time pipeline imports data from Quran.com API and permits Tafseer sources, cleans and validates it, and creates embeddings for the Vector DB (used for RAG). Afterwards, all content loads from the Database.

Module 5: AI-Powered Semantic Search, Assessment and RAG-Based Khutbah Generation
A shared LLM powers three features: Semantic Search returning relevant verses with relevance scores, AI summaries and topic-based quizzes, and RAG-based Khutbah Generation that writes only from verified passages with verse references. Scholars review drafts before use.

List of Faculty Proposed Changes

Project Title: Mudabbir: Facilitating subject specific study of Quran-ul-Hakeem using GenAI

Supervisor’s Signature: ___________________

| Proposed Change | Proposed By | Supervisor’s Decision |
| --- | --- | --- |
| - The proposal presents a relevant project idea; however, some areas require further clarification and improvement. - The problem statement should be more specific and clearly explain the existing problem and its significance. The objectives should be measurable, realistic, and properly aligned with the proposed solution. Also reconsider the scope of the project. | Mr. Mubariz Rehman | - The problem statement is revised. - The project scope is elaborated. |
| - Explain clearly how Mudabbir will generate AI-based summaries of subjects or topics. - Specify the input sources, such as lecture notes, PDFs, textbooks, or uploaded educational content. - Mention the AI model or summarization technique that will be used. - Explain how the system will handle AI hallucinations and reduce inaccurate or fabricated information. - Consider using verified sources, Retrieval-Augmented Generation (RAG), source-based prompting, and content validation. - Include references, citations, or source links with the summaries generated where possible. - Explain how the authenticity and reliability of the educational content will be verified. - Clarify how the system will detect unsupported claims, incorrect information, or unreliable sources. - Overall idea is good to go to serve the MUSLIM Community. | Mr. Usman Karim | - The software shall use English translation of the related Ayaat to generate summary of a topic. - Related authentic books, and Tafaseer shall be utilized as the input. - The software shall use GenAI service. - Hallucinations shall be avoided by using RAG approach. - Fine. - Fine. - The system shall use Quranic verdict on a topic. - Same as above. - Fine. |
| - Idea is good, but things are unclear/not properly written or missing. - Problem statement must be clear and precise. - Proposed solution needs revision. Slides and oral claims are not same. - Need to discuss the final scope and exact Problem with supervisor. | Mr. Usman Sharif / Tajamul Shahzad | - The project scope is elaborated. - The problem statement is revised. |
| Project idea is fine. | Mr. Sherjeel Gilani / Dr Muhammad Sajid Qureshi | - Same as above. |
| The proposal presents a relevant project idea; however, some areas require further clarification and improvement. The problem statement should be more specific and clearly explain the existing problem and its significance. The objectives should be measurable, realistic, and properly aligned with the proposed solution. Also reconsider the scope of the project. | Mr. Sherjeel Gilani / Dr Muhammad Sajid Qureshi | - The problem statement is revised. - The project scope is elaborated. |

Project Plan

Work Breakdown Structure: A work breakdown structure (WBS) is deliverable based decomposition of project scope. The WBS includes 100% of the work defined by the project scope and captures all deliverables – internal, external, interim – in terms of the work to be completed, including project management.

- Project Management

  - Project Planning

  - Work Breakdown Structure (WBS)

  - Roles & Responsibilities

  - Project Schedule

  - Risk Management

  - Change Control

- Reports & Documentation

  - Project Proposal

  - Literature Review / Market Survey

  - Requirements Analysis

  - Software Requirements Specification (SRS)

  - System Design Documentation

  - System Implementation Documentation

  - Testing & Performance Evaluation

  - Final Project Report

  - User Documentation

- Research Companion System

  - Development IDE

  - Version Control

  - Backend Environment

  - Frontend Environment

  - Database Environment

- Data Acquisition & Management

  - Google Scholar Data Source Integration

  - Researcher Data Collection

  - Research Paper Data Collection

  - University Information Collection

  - Computing Domain Classification

  - Data Cleaning & Normalization

  - Database Storage

- Researcher Discovery Module

  - Research Domain Input

  - Researcher Search

  - Researcher Profile Retrieval

  - Researcher Publication Analysis

  - Researcher Affiliation Identification

  - Researcher Ranking / Relevance Analysis

  - Researcher Recommendation

- Research Paper Discovery Module

  - Research Topic Processing

  - Relevant Paper Retrieval

  - Paper Relevance Analysis

  - Paper Ranking

  - Top Research Paper Identification

  - Paper Metadata Presentation

- University and Institution Module

  - Computing University Dataset

  - Top University Identification

  - University–Researcher Association

  - University Information Presentation

- Recommendation and Analysis Engine

  - Researcher Relevance Calculation

  - Paper Relevance Calculation

  - Research Domain Matching

  - Researcher–Paper Association

  - Recommendation Generation

  - Result Ranking

- Presentation Layer

  - User Interface

  - Research Domain Search Interface

  - Researcher Results Interface

  - Research Paper Results Interface

  - University Information Interface

  - Researcher Profile View

  - Paper Details View

- Testing and Evaluation

  - Unit Testing

  - Integration Testing

  - Functional Testing

  - Usability Testing

  - Recommendation of Accuracy Evaluation

  - Performance Testing

  - Bug Fixing

- Deployment and Maintenance

  - System Deployment

  - Database Deployment

  - Configuration

  - User Acceptance Testing

  - Final System Verification

  - Maintenance and Future Enhancements

# Roles and Responsibility Matrix:

The purpose of roles and responsibility matrix is to identify who will do what.

| WBS # | WBS Deliverable | Activity # | Activity to Complete the Deliverable | Duration (Days) | Responsible Team Member(s) and Role(s) |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Project Plan | 1.1.1 | Project Planning | 3 | Syed Agha Shah Hussain (Team Lead) |
| 1.2 | Work Breakdown Structure | 1.2.1 | WBS Preparation | 2 | Abdullah Ahmed (Mobile App Developer) |
| 1.3 | Roles and Responsibility Matrix | 1.3.1 | Roles and Responsibilities Definition | 1 | Syed Agha Shah Hussain (Team Lead) |
| 1.4 | Project Schedule | 1.4.1 | Gantt Chart Preparation | 2 | Muhammad Aamir (Backend Developer) |
| 1.5 | Risk Management Plan | 1.5.1 | Project Risk Identification and Planning | 2 | Syed Agha Shah Hussain (Team Lead) |
| 2.1 | Project Proposal | 2.1.1 | Project Proposal Preparation | 5 | Abdullah Ahmed (Mobile App Developer) |
| 2.2 | Literature Review | 2.2.1 | Literature Review / Market Survey | 7 | Muhammad Aamir (Backend Developer) |
| 2.3 | Requirements Specification | 2.3.1 | Requirements Analysis | 5 | Syed Agha Shah Hussain (Team Lead) |
| 2.4 | SRS Document | 2.4.1 | Software Requirements Specification | 5 | Abdullah Ahmed (Mobile App Developer) |
| 2.5 | System Design Document | 2.5.1 | System Architecture and Design | 7 | Muhammad Aamir (Backend Developer) |
| 3.1 | Development Environment | 3.1.1 | Development Environment Setup | 3 | Muhammad Aamir (Backend Developer) |
| 3.2 | Google Scholar Data Source | 3.2.1 | Google Scholar Data Acquisition | 10 | Muhammad Aamir (Backend Developer) |
| 3.3 | Researcher Dataset | 3.3.1 | Researcher Data Collection and Processing | 8 | Syed Agha Shah Hussain (Team Lead) |
| 3.4 | Research Paper Dataset | 3.4.1 | Research Paper Data Collection and Processing | 8 | Muhammad Aamir (Backend Developer) |
| 3.5 | University Dataset | 3.5.1 | Top Computing Universities Data Preparation | 7 | Syed Agha Shah Hussain (Team Lead) |
| 3.6 | Researcher Discovery Module | 3.6.1 | Research Domain Search | 5 | Muhammad Aamir (Backend Developer) |
| 3.6 | Researcher Discovery Module | 3.6.2 | Researcher Profile Retrieval | 7 | Muhammad Aamir (Backend Developer) |
| 3.6 | Researcher Discovery Module | 3.6.3 | Researcher Relevance Analysis | 8 | Muhammad Aamir (Backend Developer) |
| 3.7 | Research Paper Discovery Module | 3.7.1 | Research Topic Processing | 5 | Muhammad Aamir (Backend Developer) |
| 3.7 | Research Paper Discovery Module | 3.7.2 | Relevant Paper Retrieval | 7 | Muhammad Aamir (Backend Developer) |
| 3.7 | Research Paper Discovery Module | 3.7.3 | Paper Ranking and Recommendation | 8 | Muhammad Aamir (Backend Developer) |
| 3.8 | University Information Module | 3.8.1 | University Information Retrieval | 5 | Syed Agha Shah Hussain (Team Lead) |
| 3.8 | University Information Module | 3.8.2 | University–Researcher Association | 5 | Syed Agha Shah Hussain (Team Lead) |
| 3.9 | Recommendation and Analysis Engine | 3.9.1 | Research Domain Matching | 7 | Muhammad Aamir (Backend Developer) |
| 3.9 | Recommendation and Analysis Engine | 3.9.2 | Researcher–Paper Association | 7 | Muhammad Aamir (Backend Developer) |
| 3.9 | Recommendation and Analysis Engine | 3.9.3 | Recommendation Generation | 10 | Muhammad Aamir (Backend Developer) |
| 3.10 | Database System | 3.10.1 | Database Schema Design | 5 | Syed Agha Shah Hussain (Team Lead) |
| 3.10 | Database System | 3.10.2 | Database Implementation | 8 | Syed Agha Shah Hussain (Team Lead) |
| 3.10 | Database System | 3.10.3 | Database Optimization | 5 | Syed Agha Shah Hussain (Team Lead) |
| 3.11 | Mobile Application | 3.11.1 | Mobile App UI Design | 7 | Abdullah Ahmed (Mobile App Developer) |
| 3.11 | Mobile Application | 3.11.2 | Search Interface Development | 7 | Abdullah Ahmed (Mobile App Developer) |
| 3.11 | Mobile Application | 3.11.3 | Researcher and Paper Results Interface | 8 | Abdullah Ahmed (Mobile App Developer) |
| 3.11 | Mobile Application | 3.11.4 | API Integration | 7 | Abdullah Ahmed and Muhammad Aamir (Mobile App/ Backend Developers) |
| 3.12 | System Integration | 3.12.1 | Backend–Database Integration | 5 | Muhammad Aamir and Syed Agha Shah Hussain |
| 3.12 | System Integration | 3.12.2 | Mobile–Backend Integration | 7 | Abdullah Ahmed and Muhammad Aamir |
| 3.12 | System Integration | 3.12.3 | Complete System Integration | 5 | Syed Agha Shah Hussain (Team Lead) |
| 3.13 | Testing and Evaluation | 3.13.1 | Functional Testing | 5 | Abdullah Ahmed (Mobile App Developer) |
| 3.13 | Testing and Evaluation | 3.13.2 | Integration Testing | 5 | Muhammad Aamir (Backend Developer) |
| 3.13 | Testing and Evaluation | 3.13.3 | Performance Evaluation | 5 | Syed Agha Shah Hussain (Team Lead) |
| 3.13 | Testing and Evaluation | 3.13.4 | Bug Fixing and Refinement | 7 | All Team Members |
| 4.1 | Deployment | 4.1.1 | System Deployment | 3 | Muhammad Aamir (Backend Developer) |
| 4.2 | User Documentation | 4.2.1 | User Guide Preparation | 4 | Abdullah Ahmed (Mobile App Developer) |
| 4.3 | Final Project Documentation | 4.3.1 | Final Report Preparation | 10 | All Team Members |
| 4.4 | Final Presentation | 4.4.1 | Final Presentation and Defence Preparation | 5 | All Team Members |
| 4.5 | Final System | 4.5.1 | Final System Verification | 3 | Syed Agha Shah Hussain (Team Lead) |

# Project Idea Approval

| Project Supervisor’s Comments |  |  |  |
| --- | --- | --- | --- |
| To gain more domain knowledge, the students should study related research articles and survey related software applications. |  |  |  |
| They should make the problem statement more concise. |  |  |  |
| To avoid hallucination, only authentic data sources should be utilized. |  |  |  |
| Name: | Dr Muhammad Sajid Qureshi |  |  |
| Date: | 30 September 2026 | Signature: |  |

| Project Coordinator’s Comments |  |  |  |
| --- | --- | --- | --- |
| Name: |  |  |  |
| Date: | 30 September 2026 | Signature: |  |